# 2010 Product Road Map

|  |  |  |
| --- | --- | --- |
| **Enhancement** | **Quarter** | **Assigned** |
| 1. Search Engine Optimization fixes
 | Q1 | All |
| 1. Blogger Portlet (posterous.com)
 | Q1 | JC |
| 1. GUI Management Tool (Example: Enzo CMS)
 | Q2 | JC |
| 1. Export HTML
 | Q1 | DB |
| 1. Social Media Hooks
 | Q1 | JM |
| 1. RSS Feeds
 | Q2 | JM |
| 1. Streaming Media, JS/HTML Interface/Integrated SB Security
 | Q2 | DB |
| 1. Learning Management System
 | Q2 | JC |
| 1. Integrated Workflow
 | Q4 | JC/JM |
| 1. E-Commerce Plug-in
 | Q2 | JM |
| 1. Email via Email Campaign System
 | Q2 | JM |
| 1. Upgraded File Manager
 | Q3 | DB |
| 1. Single Server Images (with hot spare)
 | Q3 | JC/JM |
| 1. Tiny URL functionality (SB Integrated via URL Auto Tiny URL. Check with SEO Ramifications)
 | Q4 | JC |
| 1. Notification of new content (Automate vs. signup?) Opt out?
 | Q1 | JM |
| 1. Password Reset/Password Change at Login/Expire Login
 | Q1 | DB |
| 1. Log user download of articles (expand to be use of portlet?)
 | Q1 | JC |
| 1. CMS Document Unlock
 | Q1 | DB |
| 1. PayPal Link Integration
 | Q1 | JC |
| 1. WYSIWYG Editor Upgrade
 | Q4 | JM |
| 1. IE8 Testing for Admin Tool
 |  |  |
| 1. Site Splash Page
 |  |  |
| 1. Integrated real-time chat
 |  |  |
| 1. User Contact Management Tool
 | Q1 (2011) | JC |
| 1. Add header and footer text to the SB\_ACTION table
 | Q1 | JC |

Note: JC = James Camire, JM = James McKain, DB = Dave Bargerhuff