# 2010 Product Road Map

|  |  |  |
| --- | --- | --- |
| **Enhancement** | **Quarter** | **Assigned** |
| 1. Search Engine Optimization fixes | Q1 | All |
| 1. Blogger Portlet (posterous.com) | Q1 | JC |
| 1. GUI Management Tool (Example: Enzo CMS) | Q2 | JC |
| 1. Export HTML | Q1 | DB |
| 1. Social Media Hooks | Q1 | JM |
| 1. RSS Feeds | Q2 | JM |
| 1. Streaming Media, JS/HTML Interface/Integrated SB Security | Q2 | DB |
| 1. Learning Management System | Q2 | JC |
| 1. Integrated Workflow | Q4 | JC/JM |
| 1. E-Commerce Plug-in | Q2 | JM |
| 1. Email via Email Campaign System | Q2 | JM |
| 1. Upgraded File Manager | Q3 | DB |
| 1. Single Server Images (with hot spare) | Q3 | JC/JM |
| 1. Tiny URL functionality (SB Integrated via URL Auto Tiny URL. Check with SEO Ramifications) | Q4 | JC |
| 1. Notification of new content (Automate vs. signup?) Opt out? | Q1 | JM |
| 1. Password Reset/Password Change at Login/Expire Login | Q1 | DB |
| 1. Log user download of articles (expand to be use of portlet?) | Q1 | JC |
| 1. CMS Document Unlock | Q1 | DB |
| 1. PayPal Link Integration | Q1 | JC |
| 1. WYSIWYG Editor Upgrade | Q4 | JM |
| 1. IE8 Testing for Admin Tool |  |  |
| 1. Site Splash Page |  |  |
| 1. Integrated real-time chat |  |  |
| 1. User Contact Management Tool | Q1 (2011) | JC |
| 1. Add header and footer text to the SB\_ACTION table | Q1 | JC |

Note: JC = James Camire, JM = James McKain, DB = Dave Bargerhuff